CampusConnect

Week 4 – Software Testing and Quality Assurance Plan

Internship Project Documentation

| Document Detail | Value |
| --- | --- |
| Project | CampusConnect – Campus Services Platform |
| Week | Week 4 |
| Document | Software Testing and Quality Assurance Plan |
| Primary Feature | Student Service Request Submission & Tracking |
| Planned Effort | 33 hours |
| Prepared By | Sunny |

# 1. Introduction

Week 4 focuses on preparing a practical Software Testing and Quality Assurance (QA) plan for CampusConnect. Weeks 1–3 established the requirements, architecture, database design, API structure, and technical prototype for the Student Service Request Submission and Tracking feature. This document converts those decisions into a measurable testing approach.

The plan covers functional correctness, integration, system behaviour, performance, security, usability, accessibility, reliability, regression testing, defect management, and release readiness. Numerical targets are proposed planning benchmarks because the application is still a hypothetical internship project.

# 2. QA Objectives

Verify that implemented features satisfy approved functional and non-functional requirements.

Detect defects early by testing individual units before combining modules.

Verify communication between React, Spring Boot, PostgreSQL, authentication, and notification components.

Validate complete Student, Staff, and Admin workflows.

Measure response time and behaviour under expected and peak loads.

Identify authorization, input-validation, file-handling, and session/security problems.

Check usability and accessibility of important screens.

Prevent fixed defects from reappearing through regression testing.

Define objective release gates instead of relying only on manual demonstrations.

# 3. Testing Scope

## 3.1 In Scope

Authentication and role-based access

Announcements and event workflows

Service request creation, validation, duplicate detection, tracking, comments and status updates

Notifications and PostgreSQL interactions

REST APIs and attachment validation

Audit-relevant actions and error handling

Performance, security, usability and accessibility

## 3.2 Out of Scope

Online fee payment

Full LMS

Native mobile applications

Live chat

AI-based counselling

Large-scale disaster recovery beyond basic backup/recovery checks

# 4. Quality Risks and Testing Priorities

| Risk | Impact | Priority | Test Response |
| --- | --- | --- | --- |
| Unauthorized access | Private data exposure | Critical | Authentication/RBAC/negative API tests |
| Incorrect status | Requests stuck or incorrectly closed | Critical | State-transition tests |
| Duplicate requests | Extra workload/confusion | High | Duplicate detection tests |
| Database failure | Requests may be lost | Critical | Transaction/failure tests |
| Slow APIs | Poor user experience | High | Load/response-time tests |
| Unsafe attachment | Security/storage risk | High | Type/size/content tests |
| Notification failure | Missed updates | Medium | Retry/failure-path tests |
| Unclear UI | User errors | Medium | Usability/accessibility tests |

# 5. Overall Testing Strategy

CampusConnect will use layered testing. Automated tests are preferred for repeatable checks, while manual testing remains important for usability, accessibility, exploratory testing and visual behaviour.

| Level | Purpose | Method/Tools | Target |
| --- | --- | --- | --- |
| Unit | Individual business rules/classes | JUnit | Critical rules |
| Integration | Modules/database | Spring Boot integration tests | Critical flows |
| API | REST contracts/status codes | Postman/automated API tests | Critical endpoints |
| System | Complete workflows | Browser + API | Major journeys |
| Security | Access/input weaknesses | Negative + OWASP-oriented checks | Critical paths |
| Performance | Latency/load | JMeter/k6 or similar | Defined benchmarks |
| Usability | Ease of use | Manual checklist | Key workflows |
| Regression | Prevent repeat defects | Automated suite + smoke tests | Every release candidate |
| UAT | User requirement acceptance | Scenario testing | Release readiness |

# 6. Test Execution Order

Static checks and code review.

Unit tests for validation, service logic and status transitions.

Integration/API tests for controllers, services, repositories and database operations.

System tests for Student/Staff/Admin workflows.

Performance, security, usability and exploratory testing.

User Acceptance Testing and release verification.

# 7. Unit Testing Plan

Required-field and description-length validation

Duplicate detection using category/location/description

Request-ID generation

Allowed/disallowed status transitions

Role checks

Pagination validation

Notification retry logic

File-size/type validation

Example: OPEN → IN_PROGRESS should pass only when the workflow permits it. CLOSED → IN_PROGRESS should be rejected unless an explicit reopen rule exists.

# 8. Integration Testing Plan

RequestController → RequestService → RequestRepository → PostgreSQL

Authentication → role authorization → protected endpoint

Request creation → transaction → notification event

Status update → validation → persistence → notification

Attachment metadata → request record → storage reference

Database failure → rollback/error response

# 9. System Testing Plan

| Scenario | Actor | Expected Result |
| --- | --- | --- |
| Submit valid request | Student | Request ID returned; OPEN; record saved |
| Track own request | Student | Current status/details displayed |
| Update request | Staff | Authorized status/comment saved |
| Manage event | Admin | Event change saved and visible |
| Access another user's request | Student | Access denied |
| Invalid form | Student | Clear validation error; no invalid record |
| Notification after update | Student/Staff | Relevant notification generated |

# 10. Detailed Sample Test Cases

| ID | Test | Precondition | Steps | Expected |
| --- | --- | --- | --- | --- |
| TC-01 | Valid request | Logged-in student | Submit active category + valid description + MEDIUM | HTTP 201; ID; OPEN; saved |
| TC-02 | Missing category | Logged-in student | Submit with category blank | HTTP 400; no record |
| TC-03 | Description >1000 | Logged-in student | Submit oversized description | HTTP 400; no record |
| TC-04 | Unauthenticated | No valid session | POST /api/requests | HTTP 401; no data |
| TC-05 | Other user's request | Two students | Student A uses Student B ID | HTTP 403/404; no leak |
| TC-06 | Duplicate request | Similar OPEN request | Submit similar issue | Warning + existing ID |
| TC-07 | Valid status update | Authorized staff | OPEN/ASSIGNED → IN_PROGRESS | HTTP 200; saved; notification |
| TC-08 | Invalid transition | Request CLOSED | CLOSED → IN_PROGRESS | HTTP 409; unchanged |
| TC-09 | Oversized attachment | Logged-in student | Upload >10 MB | HTTP 400; rejected |
| TC-10 | Database failure | DB unavailable | Submit valid request | Controlled 500/503; no false success |
| TC-11 | Pagination | 120+ requests | Page size 20 | Correct pages; no duplicates |
| TC-12 | Notification retry | Provider unavailable | Update request | Request saved; retry/failed state recorded |

# 11. API Testing Plan

| Endpoint | Method | Positive Checks | Negative Checks |
| --- | --- | --- | --- |
| /api/requests | POST | Valid request creates record | 401, 400, duplicate, invalid category, oversized file |
| /api/requests/{id} | GET | Allowed user views request | Invalid ID, unauthorized access |
| /api/requests/{id}/status | PATCH | Allowed transition updates status | Invalid transition/role |
| /api/requests/{id}/comments | POST | Authorized comment saved | Empty/unauthorized |

API tests should also verify response schemas, required fields, authentication, error messages, and that sensitive data is not unnecessarily returned.

# 12. Performance Testing Plan

Week 2 assumptions include about 1,000 registered users, 250–300 daily active users, around 100 peak concurrent users, 95% of normal API requests within 2 seconds, 10 MB maximum attachments, and up to 100,000 service-request records.

| Metric | Target | Measurement | Acceptance |
| --- | --- | --- | --- |
| API response time | 95% ≤ 2 sec | Percentile latency | p95 ≤ 2 sec |
| Peak concurrency | 100 users | Load test | No critical errors |
| Error rate | <1% normal load | HTTP/log analysis | Within threshold |
| Request creation | Stable at peak | Concurrent POSTs | No duplicate/corrupt records |
| Pagination | 20–50 records/page | API timing | Acceptable response |

## 12.1 Worked Performance Example

If 100 concurrent users generate one request every 10 seconds, the approximate load is 100 ÷ 10 = 10 requests/second. A test can start near 10 requests/second and increase gradually. If 9,500 of 10,000 requests finish within 2 seconds, the simple proportion is 95%; the formal report should still use the actual p95 percentile.

# 13. Security Testing Plan

Reject missing, expired and invalid credentials.

Verify Student, Staff and Admin permissions server-side.

Attempt to access another student's request by changing the request ID.

Test empty, oversized, malformed and unexpected inputs.

Test safe injection/XSS payloads in descriptions/comments.

Test file-size/type validation and extension/MIME mismatches.

Check session/token and secure-cookie handling.

Ensure secrets and unnecessary personal data are not returned.

Verify important actions can be audited without logging secrets.

Hiding a button in the frontend is not an authorization control. The backend API must independently enforce permissions.

# 14. Usability and Accessibility Testing

A new student should understand the request form without technical assistance.

Required fields and validation messages should be clear.

Success screens should display request ID and current status.

Status information should not depend only on colour.

Forms should be keyboard accessible with logical focus order.

Labels and errors should be associated with controls.

Common laptop/mobile screen sizes should remain usable.

Loading, empty, error and success states should all be tested.

# 15. Automated vs Manual Testing

| Activity | Preferred Method | Reason |
| --- | --- | --- |
| Validation/status rules | Automated | Fast and repeatable |
| REST API contracts | Automated | Good for CI regression |
| Database integration | Automated | Consistent repeatability |
| Critical browser paths | Automated + manual | Coverage + human judgement |
| Accessibility | Automated + manual | Tools do not catch everything |
| Security | Automated + manual | Repeatable + exploratory |
| Visual usability | Manual | Human judgement |
| Exploratory testing | Manual | Unexpected behaviour |

# 16. Test Environment and Data

Separate QA/Staging environment and PostgreSQL test database.

At least 3 Student, 2 Staff and 1 Admin test accounts.

Requests covering OPEN, ASSIGNED, IN_PROGRESS, RESOLVED, CLOSED, CANCELLED and REOPENED cases.

At least 1,000 synthetic request records for basic scalability checks.

Valid small file, 10 MB boundary file, >10 MB file, unsupported format and extension/MIME mismatch.

No real student personal data in test datasets.

# 17. Entry and Exit Criteria

| Stage | Entry | Exit |
| --- | --- | --- |
| Unit | Code/module available | Critical unit tests pass; no blockers |
| Integration | Dependent modules available | Critical integrations pass |
| System | Stable QA build | Major workflows pass |
| Performance | Representative environment/data | Targets measured and acceptable |
| Security | Protected QA environment | No unresolved critical/high findings |
| UAT | Stable release candidate | Required scenarios accepted |
| Release | Evidence complete | No Blocker/Critical defects; checklist approved |

# 18. Defect Management

Log defect ID, environment, build, steps, expected/actual result, severity and evidence.

Assign Blocker, Critical, High, Medium or Low severity.

Assign owner and track the fix.

Retest the original scenario.

Run related regression tests.

Close only after expected behaviour is verified.

| Severity | Example | Release Rule |
| --- | --- | --- |
| Blocker | Application cannot start/data corruption | Must be fixed |
| Critical | Unauthorized private-data access | Must be fixed |
| High | Valid request cannot be submitted | Normally must be fixed |
| Medium | Limited functional/usability issue | Fix or formally defer |
| Low | Minor text/alignment issue | May be deferred if documented |

# 19. Requirements-to-Test Traceability

| Requirement | Representative Tests | Quality Area |
| --- | --- | --- |
| Login and role management | TC-04 + RBAC tests | Functional/Security |
| Service request submission | TC-01,02,03,06 | Functional/Validation |
| Request tracking | TC-01,07,08,11 | Functional/Data |
| Staff management | TC-07,08 | Authorization |
| Notifications | TC-07,12 | Integration/Reliability |
| Attachments | TC-09 | Security/Validation |
| Performance | Load tests | Performance |
| Usability/accessibility | Manual checklist | UX/Accessibility |
| Admin management | Admin/UAT tests | Functional/Security |

# 20. QA Metrics and Success Benchmarks

| Metric | Definition | Target |
| --- | --- | --- |
| Test pass rate | Passed ÷ executed ×100 | ≥95% release candidate |
| Critical pass rate | Critical passed ÷ critical executed ×100 | 100% |
| Requirement coverage | Mapped requirements ÷ testable requirements | 100% critical |
| p95 response time | 95th percentile latency | ≤2 sec normal workload |
| Error rate | Failed ÷ total ×100 | <1% normal load |
| Open critical defects | Unresolved Blocker/Critical | 0 before release |
| Automation coverage | Automated regression ÷ selected regression | Increase each iteration |

## 20.1 Worked QA Calculation

If 180 tests are executed and 174 pass, the pass rate is 174 ÷ 180 × 100 = 96.67%, above the proposed 95% target. However, one failed critical test can still block release, so the percentage must not be used alone.

# 21. Week 4 Testing Schedule and Effort

| Activity | Hours | Output |
| --- | --- | --- |
| Requirements/design review | 3 | Testable requirements and risks |
| Test strategy | 3 | Overall approach |
| Unit test planning | 3 | Business-rule scenarios |
| Integration/API planning | 4 | API/integration cases |
| System test cases | 5 | End-to-end scenarios |
| Performance planning | 3 | Workload/benchmarks |
| Security planning | 3 | Security checklist |
| Usability/accessibility | 2 | UX checklist |
| Metrics/defect process | 2 | QA workflow |
| Documentation/review | 5 | Final QA document |

Total planned effort: 33 hours, within the assignment's expected 30–35 hour workload.

# 22. Continuous Testing and CI/CD Quality Gate

Pull request → build/compile check.

Run unit tests.

Run API/integration tests where supported.

Run code-quality/security checks.

Store test results.

Merge only when required checks pass.

Deploy candidate build to QA/Staging.

Run regression and release checks before deployment.

# 23. Release Readiness Checklist

All critical requirements have mapped test cases.

Critical automated tests pass.

No open Blocker or Critical defects.

Authentication and authorization tests pass.

Service-request state transitions are correct.

Database persistence/rollback is verified.

Performance target is measured.

No unresolved critical/high security findings.

Usability/accessibility checks are complete.

Regression testing is complete after major fixes.

UAT scenarios are accepted.

Test evidence and defect records are stored.

# 24. Assumptions and Limitations

CampusConnect is currently a hypothetical internship project, so numerical targets are proposed benchmarks rather than production measurements.

Actual performance depends on hardware, database configuration, network, storage and implementation.

This plan is not a substitute for a professional penetration test before real public deployment.

Third-party authentication/notification services may require separate sandbox tests.

Test data should be synthetic and contain no real student personal information.

# 25. Conclusion

This Week 4 QA and Testing Plan provides a structured approach for validating CampusConnect as development progresses. It covers unit, integration, API, system, regression, performance, security, usability, accessibility and user acceptance testing.

The Student Service Request Submission and Tracking workflow receives special attention because it combines authentication, validation, database persistence, authorization, status transitions, notifications and error handling. Testing positive and negative scenarios will help identify defects before the feature becomes part of the larger application.

The plan is intended to be practical rather than only theoretical. During implementation, these cases and benchmarks can be converted into JUnit tests, API collections, browser automation, performance scripts and formal UAT checklists.

# Appendix A – Quick Test Case Summary

| ID | Area | Expected Result |
| --- | --- | --- |
| TC-01 | Valid submission | HTTP 201 / OPEN |
| TC-02 | Missing category | HTTP 400 |
| TC-03 | Long description | HTTP 400 |
| TC-04 | Unauthenticated | HTTP 401 |
| TC-05 | Unauthorized record | HTTP 403/404 |
| TC-06 | Duplicate | Controlled warning |
| TC-07 | Valid status update | HTTP 200 |
| TC-08 | Invalid transition | HTTP 409 |
| TC-09 | Oversized attachment | HTTP 400 |
| TC-10 | Database failure | HTTP 500/503 |
| TC-11 | Pagination | Correct page data |
| TC-12 | Notification retry | Saved + retry recorded |

# Appendix B – Evidence to Collect

Screenshots of important pass/fail cases.

API request/response captures.

Automated test reports.

Database records showing correct persistence/status.

Performance reports with average and percentile latency.

Security findings and resolution evidence.

Defect tracker records and retest evidence.

UAT acceptance notes.

Final release checklist.