WEEK 1 – PROJECT PLANNING

CampusConnect

Project Planning and Requirements Analysis

| Document Details | Information |
| --- | --- |
| Project | CampusConnect – Student & Campus Services Platform |
| Document | Week 1 Project Planning and Requirements Analysis |
| Project type | Hypothetical software project |
| Approach | Agile development |
| Planned duration | 12 weeks |
| Prepared for | Internship Week 1 submission |
| Version | 1.0 |

Prepared as a project planning exercise based on a realistic campus-use case.

# 1. Introduction

For this week's task, I planned a hypothetical software project before starting development. I chose a campus services platform because it is easy to understand from a student's point of view, while still involving realistic software concepts such as authentication, user roles, databases, notifications and administration.

This document explains the problem, users, scope, functional and non-functional requirements, risks, schedule, resources and technology plan. The aim is to create a practical starting point that a small development team could actually use.

# 2. Project Overview

## 2.1 Project idea

CampusConnect is a web-based platform for students and campus staff. Students can use it to check announcements, find events, register for events and submit campus service requests. Staff members can see and manage requests, while administrators can manage users, roles and content.

## 2.2 Why this project?

College information is often spread across notice boards, emails, messaging groups, forms and different websites. Students may therefore miss updates or spend time finding the correct place to submit a request. CampusConnect brings the most common student-facing activities into one place.

The project is intentionally limited to an MVP. It is not meant to replace an existing student information system, learning management system or payment system.

## 2.3 Main users

| User | Main need |
| --- | --- |
| Student | Check information, find events, register and track service requests. |
| Faculty | Share relevant announcements or events when authorized. |
| Support staff | Receive, update and close service requests. |
| Administrator | Manage users, permissions, content and basic reports. |

# 3. Project Goals and Objectives

The main goals for the first version are:

Create one place for important student-facing campus information.

Make event information easier to find and reduce manual registration.

Give students a simple way to submit and track service requests.

Give staff a clear list of requests that need attention.

Use role-based access so users only see functions they are allowed to use.

Collect basic usage information that can help improve a later version.

## 3.1 Expected outcome

After the planned 12 weeks, the target is a working MVP that can be tested by a small group of students and staff. The first release should focus on completing the main workflows properly rather than including every possible feature.

# 4. Scope of the Project

## 4.1 Included in the first version

User login and role-based access.

Student dashboard.

Campus announcements.

Event listing and registration.

Campus service request form.

Request tracking for students.

Staff request management.

Basic notifications.

Admin user and content management.

Basic usage and request statistics.

## 4.2 Not included in the first version

Online fee/payment system.

Full Learning Management System.

Replacement of the official student information system.

Native Android or iOS applications.

Live chat between students and staff.

AI-based academic counselling.

Complex financial or accounting reports.

These features can be considered later. Keeping them outside the MVP makes the 12-week plan more realistic.

# 5. Stakeholders and User Needs

| Stakeholder | Interest | Main concern |
| --- | --- | --- |
| Students | Use the main platform features. | Easy navigation and quick information. |
| Faculty | Publish/view relevant information. | Simple content management. |
| Support staff | Process service requests. | Clear queue and status. |
| Administrator | Maintain the system. | Access control and reliability. |
| Project supervisor | Review progress and outcome. | Scope, timeline and quality. |
| Development team | Design and build the system. | Clear and manageable requirements. |

## 5.1 Example student flow

Login → Dashboard → Choose service → Submit / Register → Confirmation → Track status

For example, a student reporting a classroom maintenance issue submits the request and receives a request number. Staff then see it in their queue and update its status as the work progresses.

# 6. Functional Requirements

Functional requirements describe what the system should do. I have kept these requirements specific enough that they can be tested later.

| ID | Area | Requirement |
| --- | --- | --- |
| FR-01 | Login | Users should be able to log in using approved credentials. |
| FR-02 | User roles | The system should support Student, Faculty, Staff and Admin roles. |
| FR-03 | Dashboard | A logged-in student should see announcements, upcoming events and active requests. |
| FR-04 | Announcements | Authorized users should be able to create, edit and publish announcements. |
| FR-05 | Events | Users should be able to browse events and view event details. |
| FR-06 | Registration | Students should be able to register for an event while registration is open. |
| FR-07 | Service request | Students should be able to submit a request with a category and description. |
| FR-08 | Request number | Every submitted request should receive a unique tracking number. |
| FR-09 | Request status | Students should be able to see the current status of their requests. |
| FR-10 | Staff queue | Authorized staff should be able to view and update permitted requests. |
| FR-11 | Notifications | The system should notify users about important request or event changes. |
| FR-12 | Admin management | Admins should be able to manage users, roles and basic content. |
| FR-13 | Search/filter | Users should be able to filter announcements, events or requests where useful. |
| FR-14 | Feedback | A student should be able to give feedback after a request is closed. |
| FR-15 | Audit record | Important administrative actions should record the user and time. |

# 7. Non-Functional Requirements

These requirements describe how well the system should work. A feature that works but is slow, insecure or difficult to use would still be a poor result.

| Area | Planned expectation |
| --- | --- |
| Performance | Normal pages and API requests should respond quickly. A planning target is about 2 seconds for most normal API requests. |
| Security | Authentication and authorization should be implemented properly. A user must not be able to access another user's private request. |
| Privacy | Only information needed for the service should be collected and access should be restricted. |
| Usability | Students should be able to complete common tasks without detailed training. |
| Availability | The production target is 99.5% availability, excluding planned maintenance. |
| Compatibility | The responsive website should work on current major desktop and mobile browsers. |
| Maintainability | Code should be organized into understandable modules and documented where needed. |
| Backup | Important production data should be backed up and restoration should be tested. |
| Accessibility | The interface should support keyboard navigation, readable text and sensible labels. |
| Logging | Important application errors and administrative actions should be logged. |

# 8. User Stories and Acceptance Criteria

| User | User story | Acceptance condition |
| --- | --- | --- |
| Student | As a student, I want to see important announcements on my dashboard so I can check updates in one place. | Announcements appear after login with title and date. |
| Student | As a student, I want to register for an event online so I do not need a separate form. | Register saves the registration and shows confirmation. |
| Student | As a student, I want to submit a service request so I can report a problem remotely. | A valid submission creates a request number and confirmation. |
| Student | As a student, I want to track my request so I know whether it is being handled. | The request page shows status and latest update. |
| Staff | As staff, I want to see pending requests so I can decide what to work on. | The queue shows requests the staff member is allowed to handle. |
| Admin | As an admin, I want to manage user roles so access is controlled. | Changing a role changes the permissions for that user. |

# 9. Assumptions, Constraints and Dependencies

## 9.1 Assumptions

A small group of students and staff will be available for testing.

An approved authentication method can be provided for a real deployment.

Stakeholders will review requirements during the project.

Development can initially use sample data.

The first release will be a responsive web application.

## 9.2 Constraints

12-week target schedule.

Small team and limited development capacity.

Limited assumed budget.

Native mobile apps are outside the first release.

Production deployment depends on IT and security approval.

## 9.3 Dependencies

| Dependency | Why it matters |
| --- | --- |
| Authentication access | Needed for the final login integration. |
| Approved service categories | Needed to design request workflows. |
| Hosting environment | Needed for staging and production. |
| Pilot users | Needed for usability testing. |
| Stakeholder feedback | Needed to confirm that requirements are useful. |

# 10. Risk Assessment

Probability and impact are rated from 1 to 5. The score is Probability × Impact. This simple scoring method helps decide which risks deserve attention first.

| Risk | P | I | Score | Mitigation |
| --- | --- | --- | --- | --- |
| Changing requirements | 4 | 4 | 16 | Keep a clear MVP scope and review changes before accepting them. |
| Authentication integration takes longer | 3 | 5 | 15 | Test integration early and use temporary development login if necessary. |
| Security issue discovered late | 3 | 5 | 15 | Use secure coding practices and perform a security review before release. |
| Scope becomes too large | 4 | 4 | 16 | Prioritize the backlog and move non-essential features to a later phase. |
| Low student adoption | 3 | 4 | 12 | Test the interface with students early and improve confusing parts. |
| Testing gets delayed | 3 | 4 | 12 | Test features during each sprint instead of at the end. |
| Data is lost | 2 | 5 | 10 | Take regular backups and test restoration. |
| Team member unavailable | 3 | 3 | 9 | Keep documentation updated and share knowledge. |
| Performance problems | 2 | 4 | 8 | Test important APIs and pages before the pilot. |
| Third-party outage | 2 | 3 | 6 | Handle failures gracefully and show useful error messages. |

Risk levels used: 1–7 Low, 8–14 Medium, 15–25 High.

# 11. Project Timeline

The following is a starting estimate. The exact schedule may change after development begins because practical testing often reveals new requirements.

| Time | Phase | Main work | Expected result |
| --- | --- | --- | --- |
| Week 1 | Planning | Project idea, users, scope, requirements and risks. | Planning document |
| Week 2 | Design | Wireframes, database planning and architecture. | Design baseline |
| Weeks 3–4 | Foundation | Project setup, login, roles and dashboard structure. | Working foundation |
| Weeks 5–6 | Announcements & Events | Announcements, event listing and registration. | Events module |
| Weeks 7–8 | Service Requests | Request form, staff queue and status tracking. | Request workflow |
| Weeks 9–10 | Admin & Notifications | Admin tools, notifications and basic reports. | Feature-complete MVP |
| Week 11 | Testing & Pilot | Bug fixing, usability, security and performance checks. | Release candidate |
| Week 12 | Deployment | Final fixes, deployment and documentation. | Final handover |

## 11.1 Main milestones

Requirements approved – end of Week 1.

Initial design and architecture completed – end of Week 2.

Login and basic application structure working – end of Week 4.

Event and service-request workflows working – end of Week 8.

MVP ready for pilot testing – end of Week 10.

Testing and security checks completed – end of Week 11.

Final release and handover – end of Week 12.

# 12. Resource Planning

For planning purposes, I assumed a small team. The hours are estimates and include development, testing, meetings and documentation.

| Role | Main work | Hours |
| --- | --- | --- |
| Project/Scrum Lead | Planning, meetings, tracking and risks | 70 |
| Business Analyst / Product Owner | Requirements, backlog and acceptance | 65 |
| UI/UX Designer | Wireframes and usability testing | 55 |
| Frontend Developer | Web interface and API integration | 175 |
| Backend Developer | API, business logic and database | 185 |
| QA / Tester | Test cases, regression and pilot testing | 120 |
| DevOps Support | CI/CD, hosting, deployment and monitoring | 45 |
| Security Review | Security checks | 20 |
| Documentation | User/admin documentation | 20 |

Estimated total effort: approximately 755 person-hours.

The largest amount of time is allocated to frontend and backend development because the project has several connected workflows. Testing also gets a meaningful allocation rather than being left to the final week.

# 13. Technology and Tools

| Area | Proposed choice | Reason |
| --- | --- | --- |
| Frontend | React + TypeScript | Suitable for a component-based responsive interface. |
| Backend | Java + Spring Boot | Good fit for structured REST API development. |
| Database | PostgreSQL | Reliable relational database for users, events and requests. |
| Authentication | OAuth 2.0 / OpenID Connect compatible service | Avoids building a password system from scratch. |
| Version control | Git | Keeps history and supports collaboration. |
| API documentation | OpenAPI / Swagger | Makes the API easier to understand and test. |
| Testing | JUnit + API/browser testing | Supports automated testing at different levels. |
| Deployment | Managed cloud/server environment | Keeps the MVP focused on product development. |

## 13.1 Basic architecture

Student / Staff Browser
        ↓
Frontend (React)
        ↓
REST API (Spring Boot)
        ↓
PostgreSQL Database

Authentication would work across the application so the API can identify the logged-in user and check permissions before an operation is allowed.

# 14. Testing and Quality Plan

Testing would be done throughout development instead of being treated as one final activity.

| Test type | What I would check |
| --- | --- |
| Unit testing | Individual backend services and important frontend logic. |
| Integration testing | API, database and authentication interactions. |
| End-to-end testing | Complete flows such as submitting a request and updating its status. |
| Usability testing | Whether students can understand and complete common tasks. |
| Performance testing | Response time under expected load. |
| Security testing | Authorization, input validation, file uploads and session handling. |
| Regression testing | Previously working features after changes. |

## 14.1 Release checklist

All Must-Have features tested.

No critical defect remains open.

Students cannot access another student's private requests.

Admin-only functions are protected.

Backup and restore process checked.

Basic performance testing completed.

Pilot users tested the main workflows.

User and administrator documentation ready.

# 15. Communication and Project Management

| Activity | Frequency | Purpose |
| --- | --- | --- |
| Short team meeting | Daily / working days | Discuss progress and blockers. |
| Sprint planning | Every 2 weeks | Select work for the next sprint. |
| Sprint review | Every 2 weeks | Show completed work and collect feedback. |
| Retrospective | Every 2 weeks | Discuss what should improve. |
| Risk review | Weekly | Check important project risks. |
| Stakeholder update | Weekly | Share progress, issues and decisions. |

For a small team, communication does not need to be complicated. A shared task board, Git repository and short regular meetings should be enough to keep the work visible.

# 16. Success Criteria

| Area | Expected result |
| --- | --- |
| Core functionality | All Must-Have workflows work from start to finish. |
| Usability | Most pilot users can complete the main student tasks without assistance. |
| Performance | Normal API requests generally respond within about 2 seconds during expected load. |
| Security | No unresolved critical security issue at release. |
| Request tracking | Every submitted request receives an ID and visible status. |
| Reliability | No critical defect prevents normal use of the core system. |
| Stakeholder approval | Supervisor/Product Owner accepts the agreed MVP scope. |

# 17. Deliverables

Week 1 project planning and requirements document.

User personas and basic user flows.

Wireframes and initial UI design.

Database and application architecture plan.

Working software increments after each sprint.

Test cases and test results.

Pilot feedback summary.

Final deployed MVP.

Basic user and administrator documentation.

## 17.1 Definition of Done

A feature will be treated as complete when:

The requirement has been implemented.

Acceptance criteria are satisfied.

Relevant tests pass.

Code has been reviewed.

No known critical defect remains for the feature.

Required documentation is updated.

The responsible reviewer accepts the result.

# 18. Conclusion

This planning exercise helped break a broad software idea into smaller and more manageable pieces. The most important decision is to keep the first release focused on a few useful student workflows instead of trying to build an entire college management system.

The next step would be to discuss the requirements with intended users and the project supervisor. Their feedback may change feature priorities before development starts. After that, the approved requirements can be converted into a development backlog and the first design and development sprint can begin.

# 19. References

The CampusConnect project and its requirements in this document are fictional and were prepared for this assignment. The following public resources were used only as general references:

Scrum Guide – general reference for Scrum roles, events and artifacts.

OWASP – general application security guidance.

W3C Web Accessibility Initiative – general web accessibility guidance.

ISO/IEC 25010 – general reference for software quality characteristics.

# Appendix A – Initial Backlog

| Priority | Item | Estimated effort |
| --- | --- | --- |
| High | Login and role management | Medium |
| High | Student dashboard | Medium |
| High | Announcements | Medium |
| High | Events and registration | Medium |
| High | Service request form | Medium |
| High | Staff request queue | High |
| High | Request status tracking | Low |
| High | Notifications | Medium |
| High | Admin management | High |
| Medium | Feedback | Low |
| Medium | Basic analytics | Medium |
| Medium | Search and filtering | Low |

# Appendix B – Week 1 Work Breakdown

| Activity | Approx. time |
| --- | --- |
| Understanding and choosing the project problem | 2–3 hours |
| Identifying users and stakeholders | 2 hours |
| Defining scope and objectives | 3 hours |
| Writing functional requirements | 5–6 hours |
| Writing non-functional requirements | 3–4 hours |
| Preparing user stories and workflows | 3 hours |
| Risk identification and mitigation | 3 hours |
| Timeline and resource estimation | 3 hours |
| Technology and testing planning | 2–3 hours |
| Reviewing and formatting | 3 hours |

This breakdown shows how the expected 30–35 hours can reasonably be spent on analysis, planning, revision and documentation rather than only typing the final document.

— End of Week 1 Document —